## Slide 1: Scrum Roles
Scrum Master – Responsibilities: Facilitate Scrum Events, Coaching the team in agile principles and practices, removing any roadblocks, support the product owner, and fostering collaboration and continuous improvement.
Product Owner – Responsibilities: Defines a vision for the product, manages the backlog, stakeholder collaboration to gather requirements and writes user stories from those requirements. Acceptance testing and prioritizing work as needed. Supports the Scrum team.
Developer – Responsibilities: Implement User stories, Collaborate with the team, attend and participate in scrum events(daily stand-up, sprint review and retrospective), writing and testing code, reviewing and refactoring code. Creating and maintaining documentation.
Tester – Responsibilities: Writing test cases, and performing manual tests and writing scripts to automate tests, report bugs. Collaborate with the team and integrate tests into continuous integration.

## Slide 2: Agile Phases
Concept – this phase is when the initial requirements are outlined and the backlog is created, and a team is formed.
Planning – A high level planning step where the backlog is prioritized and a sprint or iteration is defined.
Development – putting sprint plan into action. Develop and test the features based on user stories included in the plan.
Testing – This is done alongside Development daily so quality is maintained throughout the sprint and SDLC, to catch defects early.
Review – A meeting held at the end of each sprint. Demos the completed work to the stakeholders/end users to gather feedback, and the backlog is updated as needed.
Retrospective – A meeting for the team to learn from the previous sprint what went well or areas that need improvement, important for continuous improvement.
Release – A step to prepare the current iteration for production and to check if all features fit the definition of done.
Maintenance – ongoing support for the released product. Where any issues or defects found are fixed and new features are added based on feedback.

## Slide 3: Waterfall Model
Waterfall is a heavily plan driven approach and is not as easy to adapt to changing requirements.
If Waterfall was used instead of agile more upfront planning would have been required.
One area where Waterfall would have hung the development team is if a large requirement was changed, for example user experience of the app.
A more plan driven approach can be beneficial because you have more information before starting development.

## Slide 4: Waterfall or Agile Approach
If I were building something that didn't have a lot of uncertianty such as a cli tool to help with daily development tasks I would use a heavily plan driven approach I wouldn’t have to consider UX or anything GUI related, the program takes some input and provides some output.
However, if I was building an app with a lot of uncertainty I would apply a little bit of waterfall and agile. Through my course studies The author of the book emphasized that it shouldn’t be one or the other and agile doesn't have a predefined set of rules, so I'd take from both paradigms to fit the product.

## Slide 5: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.